Seefar Website

Website Development Service

**Project Proposal**



# Proposal

We’re pleased to respond your needs to design & develop Seefar website for your business. Within our responses, We’re confident you will find the most comprehensive, cost-effective and complete solution based on your requirements.

# Requirements:

For gather requirement I have used information provided by you, please review below mentions features those we will cover in Seefar Website. You can add or remove any feature.

**Features:**

**Pages**

* HOME PAGE
* Themes
* Theme pages
* Service
* Service Pages
* Research
* Jobs
* ABOUT US
* Projects
* Locations
* Contact
* Supporters

**Templates:**

* Template for dashboards and tools (tableau)
* Blog Template
* Home Page Template

**What you will provide:**

* Website content
* Any specific image
* Website new theme (Ready for WordPress or just illustrations?)
* Logos

**What we will provide:**

* Unique, clean & high load speed Website.
* Install the template on subdomains for each single issue (like modernslavery.seefar.org)
* Bug free website.
* Support to configure a CDN
* Google Analytics / Tag Manager setup with tracking
* Migration of existing posts to the new site
* Free support if you found any bug in our developed features.

# Proposed Technology Solution:


Although above mention objective, goals and recommendations are simple in description; these initiatives can be very difficult to achieve without proper planning, project management, user experience design, exceptional programming and information architecture skills.

We feel that it is critical to engage in “out of the box” tactics that drive user loyalty and enhance the overall experience of the site for a broader audience.

* **Database:** MySQL 5
* **Design Technologies:** CSS3, HTML5, jQuery, Javascript (Will do minor changes according to requirement), Light box, bootstrap, TABLEAU API, Google Maps API
* **Platform:** WordPress

# Project Development Process:

When you select us as your technology partner, you will get a talented one who can serve you tailor-made solutions to shape up your ideas.



# Execution Timeline

| Stage | Completion Date |
| --- | --- |
| Install WordPress and the important plugins | Jan18th, 2017 |
| Making pages and inserting static content | Jan21st,2017 |
| Blog and homepage templates | Jan24th,2017 |
| Tableau dashboard template | Jan26th |
| Sumdomains templates and transfering | Jan30th |
| Migrating blogs to the new site | Jan31st |
| Google analytics and tags | Feb1st |
| Linking | Feb3rd |
| Configuring CDN | Feb5th |
| TESTING AND ENDING | Feb7th |

# Project Costs

| Name | Price | QTY | Subtotal |
| --- | --- | --- | --- |
| Development | $8,000 | 1 | $8,000 |
| Design | $0 | 0 | $0 |
| **Final Invoice** | **$8,000** | **1** | **$8,000** |

# Payments

| Payment | Price | Date |
| --- | --- | --- |
| 1st / initial payment | $3,000 | Jan 23th, 2017 |
| 2nd | $2,000 | Jan 30th, 2017 |
| 3rd | $3,000 | Feb 6th, 2017 |

**Total: $8,000**

# Terms of Agreement

**Authorization**

Seefar.org is engaging Dubarah Solutions FZCO, as an independent contractor for the specific project outlined below:

Seefar.org website development

Dubarah Solutions FZCO, and Seefar.org must work together to complete the project in a timely manner. Dubarah Solutions FZCO agrees to work expeditiously to complete the project no later than [Launch.Date] (depending on date of acceptance of agreement)

**Payment**

All payments will be made in US dollar.

**Assignment of Project**

Dubarah Solutions FZCO reserves the right to assign subcontractors to this project to insure the right fit for the job as well as on-time completion.

**Revision During Execution**

Seefar.org may be charged additional fees if it decides to make changes to the agreed upon project scope and objectives.

**Legal & License**

Dubarah Solutions FZCO warrants that the functionality contained in this project will meet Seefar.org requirements and that the operation will be reasonably error-free.

The entire risk as to the quality and performance of the project is with Seefar.org. In no event will Dubarah Solutions FZCO be liable to Seefar.org or any third party for any damages, including any lost profits, lost savings or other incidental, consequential or special damages arising out of the operation of or inability to operate the website, even if Dubarah Solutions FZCO has been advised of the possibility of such damages.

If any provision of this agreement shall be unlawful, void, or for any reason unenforceable, then that provision shall be deemed severable from this agreement and shall not affect the validity and enforceability of any remaining provisions.

**Copyrights & Trademarks**

Seefar.org represents to Dubarah Solutions FZCO and unconditionally guarantees that any elements furnished to Dubarah Solutions FZCO. for inclusion in the project are owned by Seefar.org, or that Seefar.org has permission from the rightful owner to use each of these elements, and will hold harmless, protect, and defend Dubarah Solutions FZCO and its subcontractors from any claim or suit arising from the use of such elements furnished by Seefar.org.

**Copyright to Project**

Dubarah Solutions FZCO guarantees that all aspects of design and construction of the project will be disclosed to Seefar.org upon completion, and full code, copyrights and ownership will be the sole property of Seefar.org. Dubarah Solutions FZCO retains the right to display graphics and other design elements as examples of its work in its portfolio.

**Sole Agreement**

The agreement contained in this Contract constitutes the sole agreement between Dubarah Solutions FZCO and Seefar.org regarding this project. Any additional work not specified in this contract must be authorized by a written change order.

All prices specified in this contract will be honoured for three (3) months after both parties sign this contract. Continued services after that time will require a new agreement.

**Initial Payment & Refund Policy**

This agreement begins with an initial payment indicated in the pricing table above. If Seefar.org halts work and applies for a refund within 4 days, work completed shall be billed at the hourly rate of $60, and deducted from the initial payment, the balance of which shall be returned to Seefar.org. If, at the time of the request for refund, work has been completed beyond the amount covered by the initial payment, Seefar.org shall be liable to pay for all work completed stated above. No portion of this initial payment will be refunded unless requested within 4 days of signing this contract.

**Acceptance**

Signature

On behalf of Seefar.org

Signature

On behalf of Dubarah Solution FZCO

Name

Name